More Details
1. Sprint planning
2. Retro

Team Size	8 – 10 [7 – 9 + Scrum Master]
Daily Scrum meeting	15 mins. [max]
Roles	Product Owner/Manager, Team, Scrum Master
Arificacts	Maintainers
Sprint Retro Meeintg	@1.5 hrs [practical as per someone]
Sprint period	1 – 4 weeks
Sprint Output	Potentially shipable product
Sprint Retro and Review could be	clubbed together. Someone practices @2 hrs for combined
Task	3 hrs – 3 days
should not be in waiting state. It should be small enough to be
completed without any dependencies
EPIC	feature/tag

Sr. No.	Artifacts	Maintainers
1	Product Backlog	PM
2	Sprint Backlog	Team (?)
3	Sprint Review	Team, PM, SM
3	Sprint Retrospective meeting	Team, Scrum Master
4	Charts - / Burndown / BurnUp / Velocity / Cummulative Flow diagrams

# Sprint Retro meeting -
1. Everyone in the answers 3 questions
  1. What we did right and should continue doing?
  2. Hat is we are doing wrong and top doing?
  3. What is we are not doing atall and should start doing?
2. SM should make clear notes of not only the meeting but also list down clear Action Items with Owner. And then followup on those action items.

Scrum Master
Responsibilities -
1. Is a facilitator to the execution team
2. Conduct meaningful scrum daily standup meetings
3. Post standup meetings, facilitates team to resolve blockages either directly or by getting together relevant people

Ceremonies
1. Sprint planning meeting	- Team/Team member
2. Sprint review meeting